Meeting Minutes 5

Robert Hall
Use Case Diagram
Change Upload Sigla to Manage Sigla and have Upload, Edit and Delete extend from it
Have Staff actor go to Administrate use case and then have many other administration use cases	extend from it
Have the new Administrate Use Case include delete and edit Researcher
Delete Database as an Actor
Change Sigla's to Artifact
Change Create Sigla Category to Create Sigla Tag
Add Search by Tag to View Collection
Add Use Case Update News Section for Staff
Add Edit information use case for Researcher
Add Delete Comment to Researcher
Change Delete Comment from Staff to Delete any Comment
Update Shall List

Geoff Montee
Class Diagram
Change Sigla to Artifact and have a new Sigla class connect to it
Move Login to Researchers
Delete Group Similar Catagories
Artifact will have tag's not Catagories
Artifact will need to have an ID attribute
Add more attributes to Researcher
Delete SiglaArraya: Sigla
Change the name comment sigla to comment
ReportInappropiateComment to Comments class
In Comment class have a create comment method
Create Group Class
Have it do a 1to many to Researcher
Have it do many to many to Artifact
Have an array of ID's (ints)
Update SRSII

Adil Arif
Upload Yao's new Logo Image
Update Meeting Minutes
12:30 to 1:50
Send out email
Update Project Plan
Make Prototype Website
Finish updating the document pages to new interface guild lines
Fix Team Page bug and upload renovated team page
Post PDF

Yao Yaun
Update Attribute Descriptions
Update Class Descriptions

Patrick Yount
Update Actor Descriptions
Update SRSI

Division of labour for D5
Each person will do their Use Case Description for the screens that will be assigned to them
Mockup of the screen that will be assigned to them on Sunday
Create their own Pert Chart
All submitted through dropbox
No peer evaluation